**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 15 March 2024 |
| Team ID | xxxxxx |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection And Preprocessing | USN-1 | Understanding & Loading Data | Low | Pratyaksh | 2025/06/15 | 2024/06/16 |
| Sprint-1 | Data Collection And Preprocessing | USN-2 | Data Cleaning | High | Pratyaksh | 2025/06/15 | 2025/06/17 |
| Sprint-1 | Data Collection And Preprocessing | USN-3 | Exploratory Data Analysis | Medium | Pratyaksh | 2025/06/15 | 2025/06/17 |
| Sprint-4 | Project Report | USN-4 | Report | Medium | Mehul | 2025/06/15 | 2025/06/25 |
| Sprint-2 | Model Development | USN-5 | Training The Model | High | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-2 | Model Development | USN-5 | Evaluating The Model | Medium | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-2 | Model tuning and testing | USN-6 | Model tuning | High | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-2 | Model tuning and testing | USN-7 | Model testing | Medium | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-3 | Web integration and Deployment | USN-8 | Building HTML templates | Low | Mehul | 2025/06/22 | 2025/06/24 |
| Sprint-3 | Web integration and Deployment | USN-9 | Local Deployment | Medium | Mehul | 2025/06/22 | 2025/06/24 |